# Enhanced Task Manager - Project Report

Author: 663380577-8
Generated on: 2026-10-23

# 1. Summary

Total tasks: 9    Progress: 33% complete

Done: 3 task(s)

In Progress: 2 task(s)

To Do: 4 task(s)

# 2. All Tasks

| ID | Task | Category | Priority | Status | Due Date |
| --- | --- | --- | --- | --- | --- |
| 1 | Define project requirements | Planning | High | Done | 2026-10-05 |
| 2 | Design data model for tasks | Design | High | Done | 2026-10-08 |
| 3 | Draw workflow / flowchart | Design | Medium | Done | 2026-10-10 |
| 4 | Implement add / edit / delete task | Development | High | In Progress | 2026-10-20 |
| 5 | Add task priority and categories | Development | Medium | In Progress | 2026-10-24 |
| 6 | Save and load tasks from JSON | Development | Medium | To Do | 2026-10-27 |
| 7 | Export task report to Word / PDF | Development | Low | To Do | 2026-10-30 |
| 8 | Write unit tests | Testing | Medium | To Do | 2026-11-02 |
| 9 | Write README and record demo video | Documentation | Low | To Do | 2026-11-05 |

# 3. Pending Tasks (by due date)

Implement add / edit / delete task - High priority, due 2026-10-20 (In Progress)

Add task priority and categories - Medium priority, due 2026-10-24 (In Progress)

Save and load tasks from JSON - Medium priority, due 2026-10-27 (To Do)

Export task report to Word / PDF - Low priority, due 2026-10-30 (To Do)

Write unit tests - Medium priority, due 2026-11-02 (To Do)

Write README and record demo video - Low priority, due 2026-11-05 (To Do)

This report was generated automatically by the Enhanced Task Manager.